## Slide 1: The Project Cycle Diagram

## Slide 2: The Initiation Phase
Defines the scope, purpose, objectives, resources, deliverables, timescale and structure of the project.
-Training your staff in Project Cycle thinking
- Identifying the real problems and needs
- Stakeholder analysis
- Problem analysis

## Slide 3: The Planning Phase
Project planning, resource plan, financial plan, quality plan/targets, risk plan, quality control methods and design.
Strategic planning.
- Defining indicators.
- The action plan.
- The budget.
- Addressing the risk of a negative outcome.

## Slide 4: The Execution/implementation
Tracking time spend against the project plan
-Identify and records costs against project budget
-Reviewing quality and management process.
-Assessing the level of project risks and actions to minimize them.
-Identifying and resolving issues.
-Keep stakeholders informed about of project progress, risks and issues.
-Reviewing and implementation of requests for changes to the project

## Slide 5: The Monitoring Phase
Observe and check the progress or quality over a period of time, keep under systematic review.
-Supervising activities in progress to ensure they are on-course and on-schedule in meeting the objectives and performance targets.
-Maintain regular surveillance over.
-Participatory Impact Assessment

## Slide 6: The evaluation phase
It should be carried out to determine the overall success and find out whether the benefits stated in the original business case were actually realised.
-To ascertain the value of, to judge/assess the worthiness, quality of.
-Impact assessment and evaluate implications on key policies and also data collected.
-Purposes of evaluation
-Participatory evaluation
-Any lessons learnt should be documented for future projects.

## Slide 7: Purposes of evaluation
The purpose of the evaluation can be twofold: to assess the actual results of an activity and/or to assess what has been learnt from the project.
A difference can be made in types of evaluation, like process evaluation, where you look at the process during the project and impact evaluation, where you look at the impact of the project on the primary stakeholders.
A distinction is also made between formative and summative evaluation.
This distinction is related to the perspective from which an evaluation is conducted. Formative stems from the public accountability perspective and summative from the improvement perspective

## Slide 8: Formative Evaluation Phase:
Effectiveness: To what extent have the objectives been achieved? And at what costs? If objectives were not met, then why? Strategies and action used: Which were the strengths in the strategies/ actions?
Which were the weak points? Are objectives still valid - or do these need to be adapted? Which changes need to be made in order to reach the objectives? All these questions reflect the project management and planning.
Efficiency: Are the costs in proportion to the benefits? These costs refer to resources: human resources, time, energy, money and materials.
Impact analysis: What has been the impact on the staff, the organization and the stakeholders? What changes have been brought about by the project? These changes can be the ones desired, but sometimes, unexpected ones occur:
A participatory impact analysis can be used to understand the stakeholders’ perspectives.

## Slide 9: Participatory evaluation
Participatory evaluation is getting more and more attention, it is a process through which all the people involved at various levels of a project, engage in ongoing evaluation of the project and its effects. The focus of participatory evaluation is actively to engage those who the project is designed for, in all aspects of the evaluation process - sharing control in planning, undertaking, analysing and applying learning from an evaluation process.
The participatory evaluation works from both the improvement-oriented and the accountability perspective.
It ensures the involvement of active participants, not just sources of information;
It builds the capacity of local people to gather information, analyse, reflect and take effective action;
It supports the joint learning of people involved in a project, including those who are involved at different levels and in different ways;
It acts as a catalyst to help people commit to taking more effective action in a project or community.

## Slide 10: The adaptation phase
The project or programme is adapted based on the outcomes of the monitoring and evaluation.
During Monitoring and Evaluation, information is collected that can improve projects or programmes.
These activities are part of the continuous process of re-evaluating the needs and the appropriateness of responses to the situation and desired changes.
Accurate monitoring results can be fed into the evaluation process.

## Slide 11: Feeding lessons learnt back into the planning.
During Monitoring and Evaluation, information is collected that can improve projects or programmes.
These activities are part of the continuous process of re-evaluating the needs and the appropriateness of responses to the situation and desired changes. Accurate monitoring results can be fed into the evaluation process.
After the evaluation, the NGO can identify best practices and lessons learnt. So the whole process of planning and assessing can start again.
Usually an evaluation will provide clear recommendations concerning changes for the “what” and the “how”. The aim is to improve the efficiency, effectiveness and impact of the project or programme.

## Slide 12: Project Closure
A project closure report should list all of the action required.
Project resources are released, handover deliverables and inform all stakeholders that the project in now closed.

## Slide 13: Reporting in a Project Cycle.
The regular provision of information to decision-makers within an organisation to support them in their work.
-It is an assessment part of any planning process in the workplace as it consists of providing data and information to specific audiences (e.g.) financial plans, customer service reviews and marketing research results.
-A business report conveys information to assist in business decision making.
-A business report is the medium in which to present information.
-Reports can present the actual solution to solve a business problem.
-Other reports can record past information that is used towards future business planning.
-Projects reports are a type of assessment in which you analyse a situation, either a real situation or a case study, and apply business theories to produce a range of suggestions for improvement.